SIMPLE IT PROJECT AGREEMENT

Project Name: Coffee Shop Automation System 
Customer: Beans & Brews Cafe 
Development Team: as1la 
Date: 15.09.2026

1. Project Purpose

The purpose of this project is to develop an IT system that helps the customer automate the coffee ordering process, reduce waiting lines, and improve customer loyalty and business operations.

2. Project Scope

The development team will develop the following main functions:

- Mobile application for cafe customers (iOS and Android).

- Web-based Admin Panel for cafe staff and managers.

- Order management system (real-time order tracking for baristas).

Functions or services not listed above are outside the current project scope.

3. Customer Requirements

The customer requests the following major requirements:

- Pre-order and scheduling system (customers can choose a time to pick up their coffee).

- Interactive digital menu with categories, custom modifiers (milk types, syrups, sizes), and calories.

- Built-in loyalty program (collecting points/bonuses for every purchase and spending them).

- Optimization of payment systems like Click, Payme, Visa, and Mastercard.

The development team will analyze these requirements and design the system based on the customer's needs.

- 4. Project Deliverables

- The development team will provide the following deliverables:

- Mobile App: Published on Google Play and Apple App Store (or provided as APK/IPA files).

- Web Admin Panel: URL to the deployed web dashboard (e.g., beansandbrews.com).

- Project Documentation: Use Case Diagram, Business Process Model (BPM), Entity-Relationship Diagram (ERD), and all production SQL scripts.

- 5. Schedule and Responsibilities

- Project Start Date: 15.09.2026

- Expected Completion Date: 15.12.2026

- Customer Responsibilities:

- Explain business needs and requirements.

- Provide necessary information to the development team (menu text, photos, pricing, branding colors).

- Review and give feedback on the project milestones.

- Development Team Responsibilities:

- Analyze customer requirements.

- Design and develop the system (Mobile App, Frontend, and Backend).

- Communicate with the customer during the project.

- Deliver the agreed project results.

6.Budget : $5000

7. Changes to the Project

If the customer requests major changes to the requirements or project scope, the customer and development team will discuss and agree on the changes before implementation.

8. Agreement and Approval

Both the customer and the development team agree to cooperate in good faith and work toward completing the project according to the agreed requirements and schedule.

Customer Name: Beans & Brews Cafe 
Customer Signature: _______________________ 
Date: 15.09.2026

Team Leader: Abduraxmonbek 
Team Leader Signature: ____________________ 
Date: 15.09.2026